KNIFE VAULT

AI-Powered Collection App — Phase 1 User Experience Plan

This document outlines the user experience and build sequence for Phase 1 of the Knife Vault app: a personal knife-collection cataloging tool using AI photo identification, built with Next.js, Supabase, and Google Gemini. Later phases (marketplace, pricing data, subscriptions) are noted at the end but not detailed here.

# 1. Product Overview

Knife Vault lets a collector photograph knives in batches, automatically identify each one using Google Gemini's vision AI, and build a searchable personal inventory. The design goal for Phase 1 is accurate identification with minimal manual effort per knife, while keeping every AI guess reviewable and correctable before it's saved.

## Core Design Principles

- Batch-first: the app is built around photographing several knives at once, not one at a time.

- No black-box saves: nothing enters the vault without passing through a human review step.

- Confidence is visible: the user always knows which fields the AI is sure about and which it isn't.

- Simple over clever: fixed-layout photo slots replace complex object-detection AI, keeping cost and build complexity low.

# 2. The Upload Experience

## Fixed-Layout Batch Photos

Instead of uploading knives one at a time, the user photographs up to 5 knives at once using an on-screen guide overlay showing 5 evenly-spaced vertical slots. The user lines knives up left to right within those slots.

- Photo 1: all 5 knives, front side up, in the slot layout

- Photo 2: all 5 knives, back side up, in the same slot layout

Because each knife's position is fixed and known in advance, the app can divide each photo into 5 regions using simple geometry — no AI detection step is needed to figure out where each knife is. Slot 1 in the front photo is automatically paired with slot 1 in the back photo as the same knife.

## Why Not One Photo at a Time?

Uploading 15+ knives individually is tedious. Batching by fixed slot balances two competing needs: enough resolution per knife for the AI to read maker's marks, and few enough steps that cataloging a large collection doesn't feel like a chore. Testing during Phase 1 will confirm whether 5 knives per frame is the right number, or whether 8–10 still gives usable image quality.

# 3. The Identification Pipeline

Once a batch is uploaded, the app runs each knife through an automated pipeline before anything reaches the user for review:

| # | Stage | What happens |
| --- | --- | --- |
| 1 | Upload | Photograph front-of-5 and back-of-5 using the on-screen slot template |
| 2 | Auto-crop | App slices each photo into 5 fixed regions — no AI involved, pure geometry |
| 3 | Pair | Slot position matches front + back crops into one draft entry per knife |
| 4 | Identify | Gemini reads marks, then identifies each knife using both crops |
| 5 | Flag | Low-confidence entries prompt for an optional close-up photo |
| 6 | Review | Step through each entry — edit any field, confirm, save to vault |

## Two-Step AI Prompting

Rather than asking Gemini to identify a knife in one pass, the pipeline separates the task:

- Step A — Transcribe: Gemini reports exactly what text, stamps, or markings it can see, without guessing at meaning.

- Step B — Identify: Gemini uses that transcription plus the images to determine maker, model, pattern, steel, and handle material.

This reduces the chance of the AI producing a plausible-sounding but incorrect brand when a stamp is actually illegible.

## The Close-Up Escalation

If confidence on any field comes back low after the initial identification pass, that knife is flagged in the app with a simple prompt: "Add a close-up photo of this knife's stamp." The user only does this extra step for the knives that actually need it — not the whole batch — and identification re-runs for that knife using the added photo.

# 4. The Review & Edit Experience

This is the most important screen in the app: the point where AI output becomes trusted data. After identification, the user steps through a queue — one knife at a time, e.g. "Knife 3 of 5" — before anything is saved.

## What the User Sees Per Knife

- All captured photos for that knife (crop + any close-ups)

- Every identified field — maker, model, pattern, blade steel, handle material, era — shown as an editable text field

- A confidence indicator next to each field

| HIGH — auto-trusted | MEDIUM — worth a glance | LOW — flagged for review |
| --- | --- | --- |

- Low-confidence fields are visually flagged so the user's eye goes there first

- Every field is editable, not just flagged ones — the user can correct anything

- A single "Save to Vault" action confirms the entry; nothing saves automatically

## Why Store the Original AI Guess Too

Alongside the user's corrected value, the app keeps Gemini's original guess for that field. Over time this creates a record of where the AI tends to struggle — useful for improving prompts later and for deciding if a maker's-marks reference lookup (a Phase 2 idea) is worth building.

# 5. The Vault

Once confirmed, knives appear in the main Vault view — a searchable, filterable grid of the user's collection.

- Grid or list view of all confirmed knives with a thumbnail photo

- Filter and search by maker, pattern, blade steel, and era

- Each entry opens to a detail view showing all photos and fields, editable at any time

# 6. Phase 1 Build Order

The sequence below is how the app will be built step by step in Claude Code. Each step produces a working, testable piece before moving to the next.

STEP 1   Project Setup

Get the foundation running before any features.

- Create the Next.js app

- Set up the Supabase project (auth, database, storage)

- Add the Gemini API key as an environment variable

- Confirm a basic page loads live

STEP 2   Login

Secure access to a personal vault.

- Supabase email/password authentication

STEP 3   Vault Database Schema

Structure to hold knives and batches.

- Knives table: maker, model, pattern, steel, handle material, era, confidence per field, status

- Upload-batch table linking a batch to its slot-based entries

- Visibility field (private/public, defaults to private) with basic Row Level Security — sets up future public/private and cross-user search without a later retrofit

STEP 4   Fixed-Layout Upload UI

The batch photo capture experience.

- On-screen 5-slot template overlay

- Front-of-5 and back-of-5 capture flow

STEP 5   Deterministic Slot Cropping

Split photos into individual knives.

- Fixed-region image slicing (pure geometry, no AI call)

- Automatic front/back pairing by slot position

STEP 6   Gemini Identification Pipeline

Turn images into structured knife data.

- Two-step prompt: transcribe marks, then identify

- Returns structured data with a confidence level per field

STEP 7   Low-Confidence Close-Up Prompt

Recover accuracy only where needed.

- Flag entries below the confidence threshold

- In-app prompt to add a close-up photo

- Re-run identification for that entry only

STEP 8   Review & Edit Queue

Where trust gets built into the vault.

- Step through each batch entry one at a time

- Editable fields, color-coded confidence, flagged low-confidence fields

- Store original AI guess alongside user correction

- Explicit "Save to Vault" action

STEP 9   Vault View

See the collection.

- Grid/list of confirmed knives

STEP 10   Search & Filter

Navigate a large collection.

- Filter by maker, pattern, steel, era

STEP 11   Stripe Subscriptions

Open the app to paying users.

- Added last, once the core flow is proven on the personal collection

## Testing Checkpoint

Steps 1–8 should be built and tested with real batches from the collection — including trying 5 vs. 8 vs. 10 knives per frame — before moving on to search/filter or subscriptions. This is the part that determines whether the app is genuinely useful.

# 7. Later Phases (Not Built Now)

- Pricing and sales-value data attached to each identified knife

- A marketplace for buying and selling cataloged knives

- Generalizing the identification pipeline beyond knives to other collectible categories

- Vault visibility controls — each vault (or knife) can be marked private or public

- Cross-user search — finding specific knives across other users' public vaults; likely needs its own search/indexing approach once there's a real base of public data

## Note on Vault Visibility

Although the visibility and cross-user search features are Phase 2+, a "visibility" field (private/public, defaulting to private) is included in the Step 3 database schema now, with basic Supabase Row Level Security rules enforcing it. This costs almost nothing to include upfront and avoids a costly retrofit later once real data and other features are built on top of the schema.

Prepared as a reference plan — Phase 1 scope only.